# 12_Development_Roadmap.md

## Version

Version 1.0

# 1. Purpose

The Development Roadmap defines the implementation strategy for the Smart Mess application.

Its purpose is to break the project into manageable milestones, ensuring that every development phase produces a working, testable, and meaningful business outcome.

The roadmap follows an incremental development approach where each completed milestone builds upon the previous one without introducing unnecessary complexity.

# 2. Development Principles

The project will follow these principles throughout development.

### Build Business Features

Development will be driven by business capabilities rather than database entities.

### Maintain a Working Application

The application should remain buildable and runnable after every milestone.

### Complete One Feature Before Starting Another

Each feature should be fully implemented, tested, and committed before beginning the next feature.

### Commit Frequently

Every completed task should be committed to Git with meaningful commit messages.

### Keep Documentation Updated

If a business rule changes during development, the relevant documentation must be updated before implementation continues.

# 3. Milestone Overview

| Milestone | Deliverable |
| --- | --- |
| M1 | Project Setup |
| M2 | Authentication Module |
| M3 | Customer Management |
| M4 | Menu Planning Module |
| M5 | Meal Collection Module |
| M6 | Billing Module |
| M7 | Dashboard & Reports |
| M8 | Testing & Bug Fixes |
| M9 | Deployment & Documentation |

# 4. Milestone Details

## Milestone 1 — Project Setup

### Objective

Prepare the development environment and establish the project foundation.

### Tasks

- Create GitHub repository.

- Initialize Spring Boot project.

- Initialize React project.

- Configure MySQL database.

- Configure Git.

- Configure Maven.

- Configure application profiles.

- Establish package structure.

- Verify frontend and backend startup.

### Deliverable

A clean project structure with frontend, backend, database, and version control ready for development.

## Milestone 2 — Authentication Module

### Objective

Secure the application and establish user authentication.

### Tasks

- Implement login.

- Configure Spring Security.

- Configure JWT authentication.

- Protect secured APIs.

- Define user roles.

- Test authentication flow.

### Deliverable

Authenticated users can securely access the system according to their assigned role.

## Milestone 3 — Customer Management

### Objective

Allow the Mess Owner to manage customers.

### Tasks

- Customer Entity

- Repository

- Service

- Controller

- DTOs

- Validation

- CRUD APIs

- Customer List Screen

### Deliverable

The Mess Owner can register, update, activate, deactivate, and view customers.

## Milestone 4 — Menu Planning Module

### Objective

Solve the primary business problem of demand estimation.

### Tasks

#### Menu Management

- Publish Lunch Menu.

- Publish Dinner Menu.

- View today’s menu.

- View menu history.

#### Customer Response

- View today’s menu.

- Submit meal response.

- Update meal response before meal collection.

#### Live Dashboard

- Expected Customers

- Expected Half Meals

- Expected Full Meals

### Deliverable

The Mess Owner can publish menus and monitor customer responses in real time to estimate daily cooking requirements.

## Milestone 5 — Meal Collection Module

### Objective

Digitize daily meal collection and maintain accurate operational records.

### Tasks

- Price Catalog Management

- Meal Collection Screen

- Meal Confirmation

- Extra Roti Recording

- Meal History

- Customer Meal Records

### Deliverable

The Mess Owner can record actual meals served, and customers can view their meal history.

## Milestone 6 — Billing Module

### Objective

Automate monthly billing and payment tracking.

### Tasks

- Monthly Bill Generation

- Bill Details

- Payment Recording

- Payment History

- Bill Status Management

### Deliverable

Monthly bills are generated from Meal Records, and payments are recorded against bills.

## Milestone 7 — Dashboard & Reports

### Objective

Provide operational visibility.

### Tasks

- Demand Estimation Dashboard

- Customer Meal History

- Monthly Billing Summary

- Payment Summary

### Deliverable

The Mess Owner gains insight into daily operations and financial summaries.

## Milestone 8 — Testing & Bug Fixes

### Objective

Improve stability and reliability.

### Tasks

- Functional Testing

- Integration Testing

- API Testing

- Bug Fixes

- Validation Review

- Documentation Verification

### Deliverable

A stable and production-ready Version 1.0 application.

## Milestone 9 — Deployment & Documentation

### Objective

Prepare the project for demonstration and future development.

### Tasks

- Build Production Artifacts

- Deploy Backend

- Deploy Frontend

- Configure Environment Variables

- Finalize README

- Update Screenshots

- Prepare Demo Data

### Deliverable

The Smart Mess application is deployed, documented, and ready for demonstration.

# 5. Git Strategy

The project will follow a structured Git workflow.

### Main Branch

Represents stable, tested code.

### Feature Branches

Each milestone or major feature should be developed in its own branch.

Example:

feature/customer-management
feature/menu-planning
feature/meal-collection
feature/billing

Feature branches should be merged into main only after successful testing.

# 6. Definition of Done

A milestone is considered complete only when all of the following conditions are met:

- Business requirements are fully implemented.

- APIs are functional.

- Frontend integration is complete.

- Validation rules are enforced.

- Documentation is updated.

- Code is committed to Git.

- No known critical defects remain.

# 7. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Requirement changes | Update documentation before coding |
| Incomplete implementation | Finish one milestone before starting the next |
| Database inconsistencies | Follow the approved database design |
| Merge conflicts | Use feature branches and frequent commits |
| Documentation drift | Review and update documents alongside code changes |

# 8. Success Criteria

Version 1.0 will be considered successful when:

- The Mess Owner can publish daily menus.

- Customers can respond to menus.

- The Demand Estimation Dashboard reflects live responses.

- The Mess Owner can record actual meal collection.

- Customers can view their meal history.

- Monthly bills are generated accurately.

- Payments are recorded successfully.

- The application is deployed and fully documented.

# 9. Roadmap Summary

The Smart Mess project will be developed through a sequence of business-focused milestones that progressively deliver value while maintaining a working application.

This roadmap ensures that implementation remains aligned with the approved Product Vision, PRD, Business Rules, Database Design, API Design, and System Architecture, providing a clear path from planning to a production-ready Version 1.0 release.